CONTROLLED ENTERPRISE DOCUMENT MH Corporate Risk Management Playbook MH Construction, INC Enterprise Management System Document family: CORE DOCTRINE Document title: MH Corporate Risk Management Playbook Version: 1.0 ¦ Lifecycle: Rough Draft Use only after required functional, technical, field-usability, and approval gates are complete.

Control: Version 1.0 | Status Rough Draft | Author and Chief Editor: Matt Ramsey | Co-Editor: Todd Shoeff | Final Approver: Jeremy Thamert

# MH Construction, INC Enterprise Risk Management Standard

## Controlled functional standard and operating evidence

Document ID: RM-001 Version: 1.0 Owner: COO/CFO Approver: Jeremy Thamert, Owner/CEO Status: Rough Draft - functional, technical and field review required Classification: Internal - controlled System of record: Enterprise risk register Review cycle: Annual and upon material change

This standard follows the original MH Ecosystem document-family architecture. It operates with the Enterprise Management System, the approved project requirements, applicable law, engineered design, manufacturer instructions and executed contracts. When requirements conflict, stop the affected work or decision and escalate it.

## 1. Purpose and authority

This manual establishes the accountable process, required evidence and release conditions for enterprise risk management standard. It does not authorize a departure from a contract, law, technical instruction or safety requirement. The owner assigns trained delegates but retains accountability for process performance and evidence quality.

## 2. Required controls

| No. | Required control |
| --- | --- |
| 1 | Contract review and obligation ownership |
| 2 | Insurance, bonding and key-person continuity |
| 3 | Cash, supply-chain, cyber and reputational exposure |

## 3. Operating workflow

- Record risk, cause, consequence, likelihood, impact and owner.

- Set mitigation, due date, escalation point and evidence location.

- Review material risks quarterly and after a material event.

## 4. Evidence and records

The following records prove execution. Each record must identify project, employee, asset, vendor or transaction reference; preparer; date/time; reviewer; disposition; system-of-record location; and closure evidence where applicable.

- SAL-RISK-CONTRACT-001 Contract Risk Review

- Enterprise risk register

- Executive management-review record

## 5. Exceptions, escalation and assurance

An exception requires written scope, reason, risk, compensating control, owner, approval authority, expiration and evidence location. Material failures, overdue actions, repeat events, suspected fraud, safety risks, quality failures, cyber events or contract exposures escalate immediately to the accountable owner and executive leadership. The owner reviews operating evidence at the required management cadence and initiates a controlled revision when the process, source requirements or organization changes.