CONTROLLED ENTERPRISE DOCUMENT MH SSSP Preconstruction Handoff Addendum MH Construction, INC Enterprise Management System Document family: PROJECT DELIVERY Document title: MH SSSP Preconstruction Handoff Addendum Version: 1.0 ¦ Lifecycle: Rough Draft Use only after required functional, technical, field-usability, and approval gates are complete.

Control: Version 1.0 | Status Rough Draft | Author and Chief Editor: Matt Ramsey | Co-Editor: Todd Shoeff | Final Approver: Jeremy Thamert

# SSSP Preconstruction and Operations Handoff Addendum

Version 1.0 | Rough Draft | Effective date pending approval

| Control Role | Assigned |
| --- | --- |
| Author / Chief Editor | Matt Ramsey |
| Co-Editor | Todd Shoeff |
| Final Approver | Jeremy Thamert |
| Lifecycle | Draft |
| Effective Date | Pending Approval |

# Purpose

Integrate the Site-Specific Safety Plan into BidPilot, estimating, project initiation, Procore, and Field Command Center execution.

# 1. Preconstruction initiation

CHNAV ensures the SSSP begins during Preconstruction. CHENG owns safety content and minimum standards and assists with development. Estimating carries identifiable safety costs in the estimate.

# 2. Mobilization gate

Project Manager verifies scope accuracy. Chief Superintendent verifies field practicality. Safety Department verifies applicable controls. CHENG approves the safety framework. No mobilization occurs before approval, orientation planning, and controlled distribution.

# 3. Operational acceptance

COO accepts the Estimating-to-Operations handoff. Project Manager assumes daily SSSP ownership; Chief Superintendent and Safety enforce field readiness. Material changes to scope, means and methods, schedule, site conditions, subcontractors, regulations, or staffing trigger documented review.

# 4. Records

Current field records reside in Procore and the Field Command Center. Approved and superseded packages archive to the in-house server. Public or client distribution follows CHENG publication control.