CONTROLLED ENTERPRISE DOCUMENT Project Execution Playbook MH Construction Enterprise Management System Document family: PROJECT DELIVERY\nControlled file: mh-project-execution-playbook-v1-0-draft.docx\nLifecycle: Draft Use only after required functional, technical, field-usability, and approval gates are complete.

Control: Version 1.0 | Status Draft | Author and Chief Editor: Matt Ramsey | Co-Editor: Todd Shoeff | Final Approver: Jeremy Thamert

# MH Construction Project Execution Playbook

## Controlled functional standard and operating evidence

Document ID: PEP-001 Version: 1.0 Owner: COO / PM Wing Lead Approver: President/CEO - Acting COO Status: Draft - functional, technical and field approval required Classification: Internal - controlled System of record: Project system of record Review cycle: Annual and upon material change

This standard follows the original MH Ecosystem document-family architecture. It operates with the Enterprise Management System, the approved project requirements, applicable law, engineered design, manufacturer instructions and executed contracts. When requirements conflict, stop the affected work or decision and escalate it.

## 1. Purpose and authority

This manual establishes the accountable process, required evidence and release conditions for project execution playbook. It does not authorize a departure from a contract, law, technical instruction or safety requirement. The owner assigns trained delegates but retains accountability for process performance and evidence quality.

## 2. Required controls

| No. | Required control |
| --- | --- |
| 1 | Eight lifecycle gates from pursuit through final closeout |
| 2 | Schedule, procurement, RFI, submittal, change and meeting control |
| 3 | Safety, quality and closeout integration |

## 3. Operating workflow

Complete the applicable gate evidence or obtain a documented exception.

Maintain the approved baseline, three-week lookahead and current project logs.

Retain closeout, warranty and client-acceptance evidence before final closure.

## 4. Evidence and records

The following records prove execution. Each record must identify project, employee, asset, vendor or transaction reference; preparer; date/time; reviewer; disposition; system-of-record location; and closure evidence where applicable.

OPS-GATE-HANDOFF-058

Project gate checklist

Closeout acceptance certificate

## 5. Exceptions, escalation and assurance

An exception requires written scope, reason, risk, compensating control, owner, approval authority, expiration and evidence location. Material failures, overdue actions, repeat events, suspected fraud, safety risks, quality failures, cyber events or contract exposures escalate immediately to the accountable owner and executive leadership. The owner reviews operating evidence at the required management cadence and initiates a controlled revision when the process, source requirements or organization changes.